VetFlow — Detailed User Stories for Antigravity

VetFlow • Antigravity Implementation Backlog • v1.0

# 1. Story format

Each story below is intentionally written so it can be copied into Antigravity as an implementation task. IDs are stable and should be preserved.

# 2. Detailed Story Backlog

## VF-001 — Create repository structure and solution

Epic: R0 Foundation

Goal: Create the initial VetFlow repository and approved project structure.

Dependencies: None

Description: Establish the solution without implementing business workflows. The repository must clearly separate backend modules, frontend, workers, tests, infrastructure and documentation.

### Implementation

Create the .NET solution and projects defined by the SDD.

Create the Angular PWA workspace.

Create test projects.

Create Docker/infrastructure/documentation directories.

Configure solution/project references so dependencies point inward toward domain/application contracts rather than creating circular module references.

Add baseline README and developer setup instructions.

Do not add speculative libraries or microservices.

### Acceptance Criteria

Repository contains the approved structure.

Backend builds successfully.

Angular builds successfully.

Tests execute successfully.

No circular project dependencies.

A developer can clone and understand where each future feature belongs.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-002 — Configure coding standards and quality gates

Epic: R0 Foundation

Goal: Make the repository enforce consistent engineering standards.

Dependencies: VF-001

Description: Establish formatting, analyzers, TypeScript linting, test conventions, nullable/reference safety and CI validation.

### Implementation

Configure .editorconfig and .NET analyzers.

Configure TypeScript/Angular lint and formatting.

Define naming conventions.

Define test naming conventions.

Add CI build/test workflow.

Fail CI on compilation or critical quality failures.

### Acceptance Criteria

Backend and frontend checks run in CI.

Formatting/analyzer violations are surfaced.

Build/test failures fail the pipeline.

No application behavior is changed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-003 — Create local development environment

Epic: R0 Foundation

Goal: Provide a reproducible local environment for PostgreSQL, Keycloak and object storage.

Dependencies: VF-001

Description: Create Docker Compose for local infrastructure using open-source components. Application containers may be added later.

### Implementation

Add PostgreSQL for Platform DB and tenant development DB.

Add Keycloak and its own database.

Add MinIO.

Create persistent local volumes.

Create environment-variable templates.

Document startup/shutdown and credentials strategy for local use.

### Acceptance Criteria

All infrastructure starts with one documented command.

PostgreSQL, Keycloak and MinIO are reachable.

Persistent volumes survive restart.

Secrets are not committed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-004 — Configure PostgreSQL and EF Core

Epic: R0 Foundation

Goal: Create the persistence foundation without business tables.

Dependencies: VF-001,VF-003

Description: Establish EF Core conventions, connection handling, migrations infrastructure and tenant database context abstractions.

### Implementation

Create PlatformDbContext and TenantDbContext foundations.

Configure PostgreSQL provider.

Create migration commands/documentation.

Configure naming, timestamps, concurrency strategy and common persistence conventions.

Do not create all domain entities yet.

### Acceptance Criteria

Both contexts can connect.

A test migration can be generated/applied.

Connection strings come from configuration/secrets.

No business tables are introduced outside the intended scope.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-005 — Create API foundation

Epic: R0 Foundation

Goal: Create ASP.NET Core API pipeline and common API behavior.

Dependencies: VF-001

Description: Set up REST/OpenAPI, health checks, exception handling, validation pipeline and correlation IDs.

### Implementation

Configure ASP.NET Core hosting.

Enable OpenAPI.

Add health/readiness endpoints.

Create consistent error contract.

Add request correlation/trace ID handling.

Add structured logging hooks.

Do not implement authorization yet beyond pipeline placeholders.

### Acceptance Criteria

API starts successfully.

OpenAPI is generated.

Health endpoint works.

Validation/business errors have consistent shape.

Unhandled errors do not leak internals.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-006 — Create Angular PWA shell

Epic: R0 Foundation

Goal: Create one Angular application with route-separated Platform, Business and Portal areas.

Dependencies: VF-001

Description: Create the single PWA shell and layout boundaries without implementing screens.

### Implementation

Create core/shared/public/platform/business/portal/pwa directories.

Configure lazy routes.

Create route placeholders for /platform/login, /business/login and /portal/login.

Create base layouts.

Configure PWA service worker.

Create basic responsive design tokens.

### Acceptance Criteria

One Angular application exists.

All three route areas resolve.

No second Angular application is created.

PWA install/service-worker configuration is valid.

Responsive shell works on desktop and mobile widths.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-007 — Create design system foundation

Epic: R0 Foundation

Goal: Create the reusable UI primitives without creating generic business components.

Dependencies: VF-006

Description: Establish typography, spacing, forms, tables, dialogs, buttons, alerts and navigation primitives using Angular Material/CDK as the foundation.

### Implementation

Create VetFlow theme tokens.

Create shared UI primitives only where stable.

Create staff and portal layout variants.

Do not create universal domain forms/grids prematurely.

### Acceptance Criteria

Core UI primitives render consistently.

Theme matches approved clinical SaaS direction.

No business-specific behavior is hidden in generic components.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-008 — Configure OpenTelemetry

Epic: R0 Foundation

Goal: Add trace/log/metric instrumentation foundation.

Dependencies: VF-005

Description: Instrument API and worker foundations using OpenTelemetry while avoiding sensitive clinical payload logging.

### Implementation

Configure traces, metrics and structured logs.

Add correlation/trace identifiers.

Add tenant-safe dimensions where appropriate.

Do not log passwords, tokens or clinical payloads.

### Acceptance Criteria

Telemetry is visible locally.

Sensitive values are excluded.

Trace IDs correlate API operations.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-009 — Create test architecture

Epic: R0 Foundation

Goal: Create unit, integration, API, security and workflow test foundations.

Dependencies: VF-004,VF-005,VF-006

Description: Provide test infrastructure that later stories can extend without redesigning it.

### Implementation

Create test projects.

Add test database strategy.

Create API test host.

Create frontend testing foundation.

Create authorization/tenant isolation test helpers.

### Acceptance Criteria

A sample unit test passes.

A sample API integration test passes.

Test infrastructure can create isolated test data.

No production DB is used by automated tests.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-010 — Create deployment containerization

Epic: R0 Foundation

Goal: Containerize backend, frontend and workers at a baseline level.

Dependencies: VF-005,VF-006

Description: Create production-oriented Dockerfiles and local compose integration without choosing Kubernetes yet.

### Implementation

Multi-stage builds.

Non-root runtime where supported.

Health checks.

Environment-driven configuration.

No secrets baked into images.

### Acceptance Criteria

Images build reproducibly.

Containers start with required environment variables.

Images contain no secrets.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-011 — Create Platform DB tenant model

Epic: R1 Platform

Goal: Implement control-plane tenant and subscription metadata.

Dependencies: VF-004

Description: Create Tenant, Plan, Subscription, TenantDatabase, Feature and TenantFeature models required for provisioning and runtime tenant resolution.

### Implementation

Implement entities/configurations/migrations.

Define tenant lifecycle states.

Define subscription status.

Protect database credentials; store references/secret identifiers, not raw passwords where possible.

Add audit fields.

### Acceptance Criteria

Platform migration creates required tables.

Tenant lifecycle can be persisted.

Tenant database mapping is represented.

Unit tests cover lifecycle transitions.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-012 — Implement tenant database resolver

Epic: R1 Platform

Goal: Resolve the tenant database from trusted authenticated context.

Dependencies: VF-011,VF-005

Description: Create middleware/service that resolves the tenant after authentication and loads tenant DB configuration from the Platform DB.

### Implementation

Define TenantContext.

Resolve tenant from trusted identity mapping/host strategy.

Reject missing/inactive tenants.

Create scoped TenantDbContext.

Never accept an arbitrary browser tenant ID as authoritative.

### Acceptance Criteria

Authorized request gets correct tenant context.

Inactive tenant is rejected.

Missing tenant context is rejected.

Cross-tenant test fails safely.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-013 — Implement tenant provisioning workflow

Epic: R1 Platform

Goal: Provision a tenant database and initial configuration.

Dependencies: VF-011,VF-012,VF-004

Description: Implement the stateful provisioning process: create DB, migrate, seed, create admin mapping, mark ready.

### Implementation

Implement provisioning states.

Create tenant DB.

Apply tenant migrations.

Seed baseline roles/permissions/configuration.

Create tenant administrator identity mapping.

Record provisioning audit.

Make retries idempotent.

### Acceptance Criteria

A tenant can be provisioned from Platform UI/API.

Partial failures leave a recoverable provisioning state.

Repeated provisioning does not corrupt the tenant.

Ready is only reached after all required steps succeed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-014 — Integrate Keycloak OIDC

Epic: R1 Identity

Goal: Use Keycloak for authentication.

Dependencies: VF-003,VF-005

Description: Configure OIDC/OAuth2 for platform, business and portal entry points.

### Implementation

Configure realms/clients according to final security design.

Configure Angular OIDC flow.

Configure API JWT validation.

Map IdentityProviderUserId.

Implement logout/token renewal behavior.

### Acceptance Criteria

Valid Keycloak user can authenticate.

Invalid/expired token is rejected.

API receives trusted identity.

Passwords are not stored in VetFlow.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-015 — Implement application roles and permissions

Epic: R1 Authorization

Goal: Implement VetFlow authorization independent of Keycloak authentication.

Dependencies: VF-012,VF-014

Description: Create Role, Permission, UserRole, UserBranch and policy evaluation.

### Implementation

Create authorization policies.

Implement tenant and branch scope.

Implement permission checks in API.

Add frontend permission directives/guards as UX only.

Create baseline roles.

### Acceptance Criteria

Unauthorized API calls return 403.

Cross-tenant access is denied.

Branch restrictions are enforced.

Frontend cannot bypass server authorization.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-016 — Implement global reference metadata

Epic: R1 Platform

Goal: Centralize global metadata in Platform DB.

Dependencies: VF-011

Description: Create the reference-data model and seed mechanism for species, breeds, units, countries, currencies, time zones, system permissions and similar metadata.

### Implementation

Create versioned seed packages.

Create deterministic seed runner.

Expose read APIs/cache strategy.

Do not duplicate global metadata into tenant DBs.

### Acceptance Criteria

Seed is repeatable.

Global metadata is available to tenant workflows.

No cross-DB foreign keys are required.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-017 — Implement branches and practice settings

Epic: R1 Practice

Goal: Create branch and practice configuration.

Dependencies: VF-015

Description: Support multi-branch practices, operating settings and user-to-branch mapping.

### Implementation

Create Branch, PracticeSetting, UserBranch.

Implement branch authorization.

Support timezone/currency/business hours.

### Acceptance Criteria

Tenant can create multiple branches.

Users can be restricted to branches.

Settings are tenant/branch scoped as designed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-018 — Implement platform admin UI

Epic: R1 Platform

Goal: Create the Super Admin tenant lifecycle UI.

Dependencies: VF-013,VF-015,VF-006

Description: Build /platform screens for tenant list, create, provisioning status, subscription and basic audit.

### Implementation

Create platform layout/dashboard.

Tenant list/search.

Tenant creation form.

Provisioning progress/state display.

Tenant activation/deactivation controls with authorization.

### Acceptance Criteria

Super Admin can create and inspect tenants.

Provisioning state is visible.

Non-platform users cannot access routes or APIs.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-019 — Implement client management

Epic: R2 Client

Goal: Implement client registration, search and duplicate detection.

Dependencies: VF-017

Description: Build client workflows around real reception needs, not generic CRUD.

### Implementation

Client entity/contact/address/preferences.

Normalized search.

Duplicate candidate detection.

Create/update/deactivate rules.

Audit sensitive changes.

### Acceptance Criteria

Staff can search clients.

Likely duplicates are surfaced before creation.

Client can own multiple animals.

Unauthorized tenant access is impossible.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-020 — Implement animal registration

Epic: R2 Patient

Goal: Implement animal/patient profile and ownership.

Dependencies: VF-019,VF-016

Description: Create animal demographics, identifiers, medical profile and ownership relationships.

### Implementation

Species/breed references.

Microchip/identification.

Sex/DOB/weight.

AnimalOwner relationships.

Prevent destructive deletion after clinical activity.

### Acceptance Criteria

Animal can be created for a client.

Multiple responsible parties are supported where configured.

Reference IDs resolve centrally.

Clinical history protection is enforced.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-021 — Implement patient timeline

Epic: R2 Patient

Goal: Create the read-oriented patient timeline.

Dependencies: VF-020

Description: Build a chronological timeline over major clinical and operational events without forcing a single giant domain table.

### Implementation

Define timeline query/projection.

Include encounters, diagnosis, prescriptions, diagnostics, vaccinations, procedures, hospitalization and documents as available.

Pagination/filtering.

Authorization.

### Acceptance Criteria

Timeline is chronological.

Each event links to its source.

Tenant/branch/client authorization applies.

Large timelines remain paginated.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-022 — Implement client portal account linkage

Epic: R2 Portal

Goal: Allow a client to receive secure portal access and authorized pet access.

Dependencies: VF-014,VF-020

Description: Create ClientPortalAccount and ClientPortalPetAccess, with secure invitation/linking flow.

### Implementation

Link Keycloak identity to ClientId.

Grant explicit pet access.

Create portal-specific policies.

Do not expose staff user records.

### Acceptance Criteria

Client can authenticate.

Only authorized pets appear.

Removing access removes portal visibility.

Portal APIs enforce the same rule server-side.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-023 — Implement appointment types and availability foundation

Epic: R3 Scheduling

Goal: Create appointment configuration and provider/branch availability.

Dependencies: VF-017,VF-016

Description: Support appointment types, durations, buffers and business hours required for booking.

### Implementation

Create configurable appointment types.

Provider/branch availability.

Timezone-aware scheduling.

Prevent invalid bookings.

### Acceptance Criteria

Configured appointment type can be selected.

Availability respects branch/provider rules.

Timezone behavior is tested.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-024 — Implement appointment booking

Epic: R3 Scheduling

Goal: Implement create/confirm/reschedule/cancel appointment workflows.

Dependencies: VF-023,VF-020

Description: Build the booking workflow with state transitions and notifications as events, not direct external calls.

### Implementation

Appointment states.

Conflict validation.

Client/animal/provider/branch linkage.

Reschedule/cancel audit.

Outbox events.

### Acceptance Criteria

Valid appointment can be booked.

Conflicting appointment is rejected.

State transitions are server controlled.

Outbox event is created atomically.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-025 — Implement check-in and waiting queue

Epic: R3 Reception

Goal: Implement arrival, check-in and queue management.

Dependencies: VF-024

Description: Support scheduled arrivals and walk-ins, with queue status and emergency path.

### Implementation

Check-in timestamp.

Walk-in creation.

Queue priority rules configurable.

Waiting queue UI.

No-show handling.

### Acceptance Criteria

Reception can check in an appointment.

Walk-in can enter queue.

Queue reflects current state.

Check-in creates/links visit context.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-026 — Implement encounter lifecycle

Epic: R4 Clinical

Goal: Create encounter aggregate/workflow and finalization.

Dependencies: VF-025

Description: Implement Draft → InProgress → Completed with controlled cancellation where applicable.

### Implementation

Encounter entity.

History/exam/vitals sections.

Clinician ownership.

Finalization validation.

Audit and outbox event.

### Acceptance Criteria

Encounter can be started from checked-in patient.

Incomplete required data blocks completion.

Completed encounter cannot be casually edited.

EncounterCompleted outbox message is persisted.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-027 — Implement diagnosis and treatment

Epic: R4 Clinical

Goal: Add diagnosis and treatment capture to encounter.

Dependencies: VF-026,VF-016

Description: Support diagnosis, assessment and treatment records with clinician attribution.

### Implementation

Diagnosis reference/custom terminology strategy.

Treatment instructions.

Primary/secondary designation where applicable.

Audit changes.

### Acceptance Criteria

Clinician can record diagnosis/treatment.

Finalization preserves attribution.

Corrections are controlled/audited.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-028 — Implement follow-up workflow

Epic: R4 Clinical

Goal: Create reusable follow-up records for clinical workflows.

Dependencies: VF-026

Description: Create FollowUp entity with due date, related source, type, status and reminders integration point.

### Implementation

FollowUp CRUD only within business rules.

Statuses pending/completed/cancelled/overdue as appropriate.

Link to source clinical record.

Portal visibility rules.

### Acceptance Criteria

Clinical workflow can create follow-up.

Follow-up appears on dashboard/portal when permitted.

Completion is auditable.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-029 — Implement product and medication catalog

Epic: R5 Pharmacy

Goal: Create tenant product/medication catalog and batches.

Dependencies: VF-016,VF-017

Description: Implement products, product batches, manufacturer, expiry and stock identity needed for dispensing.

### Implementation

Product metadata.

Batch/lot.

Expiry.

Units.

Active/inactive status.

Tenant overrides where applicable.

### Acceptance Criteria

Product and batch can be created.

Expired batch is identified.

Units are validated.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-030 — Implement prescription workflow

Epic: R5 Clinical

Goal: Implement draft/issue prescription and clinical dosing details.

Dependencies: VF-027,VF-029

Description: Capture medication, dose, unit, frequency, route, duration, instructions, quantity and refills.

### Implementation

Prescription state machine.

Prescriber attribution.

Validation rules.

Link to encounter/animal.

Document generation hook.

### Acceptance Criteria

Valid prescription can be issued.

Required clinical fields are validated.

Prescriber is recorded.

Cancelled prescription cannot be dispensed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-031 — Implement dispensing and inventory deduction

Epic: R5 Pharmacy

Goal: Dispense prescriptions with batch/expiry validation and auditable stock movement.

Dependencies: VF-030,VF-029

Description: Connect prescription dispensing to inventory transactions without coupling pharmacy to generic inventory abstractions beyond stable contracts.

### Implementation

Select valid batch.

Prevent expired batch.

Support partial dispensing.

Create inventory transaction atomically with dispensing.

Record dispenser.

### Acceptance Criteria

Expired batch cannot be dispensed.

Partial dispense is supported.

Stock movement is auditable.

Repeated request cannot double-deduct stock.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-032 — Implement diagnostic orders

Epic: R6 Diagnostics

Goal: Create diagnostic order and item workflow.

Dependencies: VF-027

Description: Support clinician ordering diagnostics and tracking order state.

### Implementation

DiagnosticOrder and items.

Order status.

Priority.

Link to encounter/animal.

Billing hook.

### Acceptance Criteria

Authorized clinician can order.

Order appears in pending work queue.

Cancellation is controlled.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-033 — Implement sample collection

Epic: R6 Diagnostics

Goal: Capture sample collection and chain-of-custody fields.

Dependencies: VF-032

Description: Move orders through sample pending/collected and record collector/time/specimen details.

### Implementation

Sample entity.

Collection event.

Specimen type.

Collector.

Timestamp.

Outbox event.

### Acceptance Criteria

Sample can be collected only for eligible order.

Collection is auditable.

State transition is enforced.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-034 — Implement results and veterinarian review

Epic: R6 Diagnostics

Goal: Implement result entry, report generation and review.

Dependencies: VF-033

Description: Move diagnostics to ResultAvailable and Reviewed with controlled correction/versioning.

### Implementation

Result values/units/reference range where applicable.

Report document hook.

Veterinarian review.

Correction audit/versioning.

Client notification event.

### Acceptance Criteria

Result cannot be marked reviewed without required reviewer.

Reviewed result changes are audited.

Client notification occurs only according to configured policy.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-035 — Implement vaccination business workflow

Epic: R6 Vaccination

Goal: Implement vaccination as a real veterinary workflow, not a generic record.

Dependencies: VF-027,VF-016,VF-028

Description: Capture vaccine, administration, dose, route, batch/lot, manufacturer, expiry, validity, due date and follow-up separately. Create timeline event and follow-up.

### Implementation

Create Vaccination entity and rules.

Validate batch/manufacturer/expiry.

Store administered date.

Store ValidFrom and ValidUntil separately.

Store NextDueDate separately.

Store RecommendedFollowUpDate separately.

Create FollowUp when appropriate.

Create timeline event.

Add certificate generation command/hook.

Audit finalization.

### Acceptance Criteria

All required vaccination fields are captured.

Validity dates are not conflated with next due/follow-up.

Expired vaccine cannot be administered where policy prohibits it.

Follow-up is created with correct relationship.

Vaccination appears on timeline.

Finalized vaccination cannot be silently edited.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-036 — Implement procedure and surgery workflow

Epic: R7 Surgery

Goal: Support consent, pre-op, anesthesia, procedure, recovery and post-op.

Dependencies: VF-027

Description: Implement the surgical workflow as independent clinical business logic.

### Implementation

Procedure/Surgery entities.

Consent.

Pre-op assessment.

Anesthesia record.

Recovery.

Post-op instructions.

Follow-up and billing hooks.

### Acceptance Criteria

Required pre-op/consent rules are enforced where configured.

Each stage is attributable.

Final surgery record is auditable.

Post-op follow-up can be created.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-037 — Implement hospitalization

Epic: R7 Hospitalization

Goal: Support admission through discharge/transfer/referral.

Dependencies: VF-027,VF-030,VF-031

Description: Implement planned/admitted/treatment/discharge states with monitoring and treatment records.

### Implementation

Admission record.

Location/bed.

Vitals/monitoring.

Treatments/medications.

Progress notes.

Discharge summary.

Follow-up.

Billing hook.

### Acceptance Criteria

Patient can be admitted.

Active hospitalized patients are visible.

Discharge requires configured completion criteria.

Discharge creates summary/follow-up as appropriate.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-038 — Implement inventory transactions

Epic: R8 Inventory

Goal: Implement auditable stock movement model.

Dependencies: VF-029

Description: Create stock ledger rather than silently changing a quantity field.

### Implementation

InventoryTransaction types.

Receipt/adjustment/dispense/return/transfer.

Running balance query.

Batch tracking.

Audit.

### Acceptance Criteria

Every stock change has a transaction.

Inventory can be reconciled.

Negative stock policy is configurable/enforced.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-039 — Implement suppliers and purchase orders

Epic: R8 Purchasing

Goal: Support procurement and receiving.

Dependencies: VF-029,VF-038

Description: Implement supplier, purchase order and receipt workflows with batch/expiry capture.

### Implementation

Supplier.

PO header/items.

Receiving.

Batch/expiry capture.

Inventory transaction creation.

### Acceptance Criteria

Received quantity matches inventory movement.

Batch is traceable to supplier/PO.

Partial receipt is supported.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-040 — Implement service catalog and charges

Epic: R8 Billing

Goal: Create tenant service catalog and clinical-to-billing charge capture.

Dependencies: VF-017,VF-016

Description: Support service pricing, tax configuration and charges linked to clinical events.

### Implementation

Service/price configuration.

Tenant overrides.

Charge entity.

Tax/discount hooks.

Link source clinical event.

### Acceptance Criteria

Tenant can configure service prices.

Clinical workflow can create charges.

Charges are traceable.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-041 — Implement estimates and invoices

Epic: R8 Billing

Goal: Implement estimate-to-invoice workflow.

Dependencies: VF-040

Description: Create estimates, charges, invoice items and invoice lifecycle.

### Implementation

Estimate.

Invoice.

InvoiceItem.

Tax/discount.

State machine.

PDF hook.

Audit.

### Acceptance Criteria

Estimate can be converted into charges/invoice.

Invoice state transitions are enforced.

Paid invoice cannot be silently edited.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-042 — Implement payments and refunds

Epic: R8 Billing

Goal: Implement payment allocation, receipts and controlled refunds.

Dependencies: VF-041

Description: Support full/partial payment, payment methods and refunds with audit.

### Implementation

Payment entity.

Payment allocation.

Receipt document hook.

Refund entity.

Authorization rules.

Audit.

### Acceptance Criteria

Partial payment works.

Invoice becomes Paid only when balance reaches zero.

Refund is controlled and auditable.

Receipt can be generated as PDF.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-043 — Implement document storage abstraction

Epic: R9 Documents

Goal: Create secure object storage infrastructure without a universal business document abstraction.

Dependencies: VF-005,VF-003

Description: Provide MinIO/S3-compatible storage abstraction, secure paths and authorized download behavior.

### Implementation

Storage interface.

Tenant-scoped paths.

Metadata persistence.

Secure access.

Upload/download/delete policies.

Do not encode business rules here.

### Acceptance Criteria

Tenant documents are isolated.

Unauthorized download is rejected.

Object path is not treated as authorization.

Storage can later switch provider.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-044 — Implement vaccination certificate PDF

Epic: R9 Documents

Goal: Generate a professional printable/downloadable vaccination certificate.

Dependencies: VF-035,VF-043

Description: Create an independent vaccination certificate composer. Include clinic branding, pet/owner details, vaccine details, batch/manufacturer/expiry, validity, next due, veterinarian, certificate number and generation/version metadata.

### Implementation

Create business-specific PDF composition.

Use shared low-level PDF rendering/storage only.

Store PatientDocument metadata.

Support Download PDF and Print.

Version finalized certificate.

Do not build a universal template engine for all documents.

### Acceptance Criteria

Certificate is readable on A4.

All required vaccination data appears.

PDF can be downloaded.

PDF can be printed consistently.

Document is linked to source vaccination.

Corrections produce a new version rather than silently overwriting.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-045 — Implement clinical and billing PDFs

Epic: R9 Documents

Goal: Implement separate PDF documents for prescription, lab report, discharge summary, invoice and receipt.

Dependencies: VF-030,VF-034,VF-037,VF-041,VF-042,VF-043

Description: Each document owns its composition and business data mapping. Shared infrastructure only handles rendering/storage.

### Implementation

Implement each document independently.

Reuse only stable PDF primitives.

Store PatientDocument/financial document metadata appropriately.

Ensure authorization on download.

### Acceptance Criteria

Each document renders correctly.

Each source record maps to its own document rules.

No universal business document abstraction is introduced.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-046 — Implement portal dashboard and pet records

Epic: R9 Portal

Goal: Expose authorized pet information through a dedicated portal experience.

Dependencies: VF-022,VF-021

Description: Build /portal dashboard, pets, medical history and appointments using portal-specific APIs.

### Implementation

Portal layout.

My Pets.

Pet profile.

Timeline.

Appointments.

Authorization-aware queries.

### Acceptance Criteria

Client sees only authorized pets.

Mobile portal is usable.

Staff-only fields are not exposed.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-047 — Implement portal documents, prescriptions, labs and billing

Epic: R9 Portal

Goal: Complete client self-service document and financial access.

Dependencies: VF-045,VF-046

Description: Expose permitted prescriptions, lab reports, vaccination certificates, invoices and receipts.

### Implementation

Portal document list.

Secure download.

Prescription display.

Lab result display after configured review/share state.

Invoice/payment display.

### Acceptance Criteria

Unauthorized documents cannot be accessed.

Reviewed/shareable lab results appear.

PDF downloads are secure.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-048 — Implement notification orchestration

Epic: R9 Notifications

Goal: Create outbox-driven notification workflow without directly coupling clinical modules to providers.

Dependencies: VF-024,VF-028,VF-035

Description: Create notification commands/events and provider interfaces for email/SMS/WhatsApp integration.

### Implementation

Notification entity/status.

Templates.

Retry strategy.

Provider adapter interfaces.

Appointment/follow-up/result notification handlers.

### Acceptance Criteria

Notification work is durable.

Provider failure does not corrupt clinical transaction.

Retries are bounded/idempotent.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-049 — Implement operational dashboards

Epic: R10 Reporting

Goal: Create dashboards for appointments, queue, clinical activity and follow-ups.

Dependencies: VF-025,VF-028

Description: Create read-optimized queries; do not compromise transactional domain models to serve dashboards.

### Implementation

Today's appointments.

Waiting queue.

Follow-ups due/overdue.

Clinical workload.

Vaccination due/overdue.

### Acceptance Criteria

Dashboard data respects tenant/branch authorization.

Queries are paginated/optimized.

No cross-tenant data.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-050 — Implement financial and inventory reports

Epic: R10 Reporting

Goal: Create financial and inventory reporting.

Dependencies: VF-038,VF-042

Description: Build invoice/payment, revenue, stock, expiry and purchase reporting.

### Implementation

Revenue/payment report.

Outstanding invoices.

Stock report.

Expiry report.

Purchase report.

### Acceptance Criteria

Totals reconcile with source transactions.

Reports respect date/timezone and branch scope.

Large reports do not block request threads unnecessarily.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-051 — Implement tenant isolation regression suite

Epic: R10 Security

Goal: Prove tenant and portal isolation.

Dependencies: VF-015,VF-022

Description: Create automated negative tests for cross-tenant, cross-branch and cross-client access.

### Implementation

Cross-tenant API tests.

IDOR tests.

Portal pet access tests.

Branch scope tests.

Document download authorization tests.

### Acceptance Criteria

All isolation tests pass.

Any unauthorized access returns safe denial.

Regression suite runs in CI.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-052 — Implement backup and restore validation

Epic: R10 Production

Goal: Make data recovery testable.

Dependencies: VF-011,VF-043

Description: Document and automate backup/restore validation for Platform DB, tenant DBs and object storage.

### Implementation

Backup jobs/configuration.

Tenant-level restore procedure.

Object storage backup/versioning strategy.

Restore test evidence.

### Acceptance Criteria

Backup success is observable.

A tenant can be restored in a controlled test.

Recovery procedures are documented.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-053 — Production readiness hardening

Epic: R10 Production

Goal: Harden the application for production.

Dependencies: VF-051,VF-052

Description: Perform security, performance, resilience and operational hardening before production release.

### Implementation

Security headers.

Rate limiting.

Secret management.

DB connection limits.

Slow query review.

OpenTelemetry dashboards.

Container hardening.

Migration safety review.

Load tests for critical workflows.

### Acceptance Criteria

Critical security findings resolved.

Critical workflows meet agreed performance targets.

Production runbook exists.

Release checklist passes.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-054 — Create AI-safe data access boundary

Epic: R11 AI Readiness

Goal: Prepare future AI services without giving models direct unrestricted DB access.

Dependencies: VF-053

Description: Create authorized query/service boundaries for patient history, documents and operational summaries.

### Implementation

Define AI read models/contracts.

Enforce tenant/client/clinical authorization.

Return minimum necessary data.

Audit AI data access.

### Acceptance Criteria

AI cannot bypass normal authorization.

Data access is tenant scoped.

Sensitive data access is auditable.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.

## VF-055 — Create AI suggestion workflow contract

Epic: R11 AI Readiness

Goal: Allow future AI assistants to return drafts requiring human acceptance.

Dependencies: VF-054

Description: Define a generic-but-small suggestion contract and acceptance path without coupling VetFlow to a specific model provider.

### Implementation

Suggestion metadata.

Source references.

Confidence/limitations metadata where appropriate.

Human acceptance/edit/reject.

Audit accepted AI suggestions.

### Acceptance Criteria

AI suggestions cannot directly finalize clinical records.

Acceptance is explicit.

Provider/model can change without changing clinical workflow contracts.

### Antigravity execution contract

Inspect existing repository and relevant architecture documents before coding.

Do not modify unrelated modules.

Do not introduce a new abstraction unless the story requires it and the existing architecture cannot satisfy the requirement.

Run relevant tests and build before completion.

Report files changed, migrations, tests, acceptance evidence and any unresolved decision.